Software Systems Integration

By

Omnyah Abdullah

Summary: eCatalog

This software is a catalog for electronic auto parts. Most of the automotive aftermarket warehouses, independent jobbers, distributors, and the service shops depend and rely on the catalogs for electronic auto parts in their business operations. As such, being a step ahead of the competition may be challenging if an organization’s counter staff does not have up-to-date and the most complete information on the aftermarket parts. As such, the eCatalog software offers solutions, which will help a company's employees quickly identify the parts on the aftermarket, minimize the returns, manage the inventory of the parts more efficiently, and assist in servicing the customers better.  This software integration will enhance the operations of a company and assist it in the maintenance of effectiveness as well as the productivity in the production and the service delivery.

This software is designed to deliver certain benefits for an organization. First, it will allow a business to become more versatile, accurate, easy, and fast in searching of the parts. It will also enhance the stocking and selling of the right parts at the required margins. Secondly, the eCatalog software will reduce the returns and increase the satisfaction of the customers. Lastly, it would assist an organization in expanding into new service and product categories through the access to varieties of vehicle databases. The eCatalog can be used across an organization to enhance the effectiveness of all the sales of the aftermarket auto parts. This comprehensive service and parts database can cover more vehicles and interchange listings. Nevertheless, the only major disadvantage is that the integration of the software in the operations management of an organization. However, based on the importance of the software in the enhancement of business operations, its implementation in an organization would be recommended.

Project Plan

| Project Name: | eCatalog |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Begin Date: | 20 November 2015 | Target End Date: | 1 January 2016 | Final End Date: | 8 January 2016 |

Project Scope

This project is an integration of the eCatalog software into the operations management of an organization. It operates on the improvement of the identification of the aftermarket parts, the minimization of the returns, servicing of the customers, and management of the inventory of the parts.

Project Goals

- To assist the staff of an organization to identify the aftermarket parts quickly. - To facilitate the minimization of the returns. - To enhance effective management of the inventory of the parts. - To enhance service offered to the customers.

| Resources | Telephone | Email Address |
| --- | --- | --- |
| Project Manager | + 15625589872662 | projmanager@gmail.com |
| Human Resources Manager | + 93774976367494 | hrm@gmail.co.ke |
| Information Systems Manager | + 93733833653739 | informatsm@yahoo.org |
| Operations Manager | + 87539383655333 | om@gmail.com |
| Systems Developer | + 8664493383365 | systemsdeveloper_@yandex.com |

| Project Budget | Forecast Cost |  | Real Cost |  |
| --- | --- | --- | --- | --- |
|  | $ | Time | $ | Time |
| Project Development | 10,000 | 20 days | 8,500 | 15 days |
| Systems Integration | 5,000 | 15 days | 4,800 | 10 days |
| Software Applications | 3,000 | 10 days | 2,900 | 8 days |
| Payment of Project Developer | 1,500 |  | 1,450 |  |
| Project Team Maintenance | 7,500 | 6 weeks | 7,000 | 6 weeks |
| Miscellaneous | 15,000 |  | 13,500 |  |

Production Schedule

| Jobs or actions to be accomplished | Week 1 |  |  |  |  | Week 2 |  |  |  |  | Week 3 |  |  |  |  | Week 4 |  |  |  |  | Week 5 |  |  |  |  | Week 6 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Research on the systems requirements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Identification of the project team or staff |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Allocation of responsibilities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Commencement of the first phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Systems development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Alternatives Analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Software integration into organizational operations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Recommendation plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Financial Analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Execution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Draft and Final Report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |