## Slide 1: Software Subcontractor
IT 440:SYSTEM INTEGRATION

## Slide 2: Upon completion of this week’s activities, you will be able to:
Describe the methods that are performed by a software sub­contractor to provide the necessary support and employment that would benefit military and aerospace programs and projects.
Identify which activities performed are in accordance with a purchase contract, and the software work products.
Discuss the role of software sub­contractor and how they can be hired for program and project planning.

## Slide 3: SOFTWARE SUBCONTRACTOR
Purpose: program and project planning, configuration management, quality issues, software design/development, testing, and execution of activities/ tasks related to the delivery of software work products to customers.
Activities: in accordance with a purchase contract, and the software work products are delivered to satisfy and comply with specified requirements.

## Slide 4: PROGRAM AND PROJECT SELECTION
Importance: selection of a subcontractor is important because of expectations and technical work disciplines required.
        Hiring-responsibility of program and project managers.
                Provide direction to perform job tasks related to the day-to-day software design/development to be delivered for subcontracted work products.
Planning: performed during program and project start-up
          Statement of work (SOW) will list subcontractor requirements.
Search and Selection of Subcontractor: required by program/project plans or the subcontractor program or project managers.
          Support includes teams or coordinated experience of software engineers for understanding all aspects.

## Slide 5: SUBCONTRACTOR APPROACH
Software subcontractor is an integral part of the team for product development.
            Ensure progress by the appropriate subcontractor
Software activities/progress based on agreed evidence of completion.
            Responsibility of program and project organizations as well as senior managers to oversee the subcontractor’s work quality

## Slide 6: SOFTWARE SUBCONTRACTOR PLAN
Purpose: provides direction for the subcontractor, program, and projects for understanding the requirements and guidelines.
Subcontractor Responsibility: configuration management software at the subcontractor’s facilities in accordance with the plans/procedures while abiding to the standards, processes, and procedures of the program/projects under a signed contract.

## Slide 7: SUBCONTRACTOR PLAN APPROACH
The plan should describe the following in detail:
                Subcontractor task
                Configuration management and quality audits process
                Job requirements
                Management of risk
                Management configuration
                Delivery schedules for work products

## Slide 8: SOFTWARE AUDITS
Subcontractor software plans and procedures are audited per defined and documented audit methods to trace information for software requirements per the signed contract.
      ensures software test environment performs intended functions and meets contract requirements.
Purpose: ensures that the software under test is qualified on acceptable test tools.

## Slide 9: SOFTWARE AUDITS
Criteria: prepared/provided to subcontractor before audits are performed.
      audit checklist is provided, audit questions will be filled out, presented to the customer.
      agenda and participants are identified with a defined audit process applicable per the contract.
Approach: involvement in the software first-article inspection (FAI)